## Slide 1
Feburary 2026
Ghana ODC
ITD Retreat 2026

## Slide 2
01
Executive Summary
04
Measures of Success for FY2026
02
03
Critical targets achieved in FY2025
Critical Initiatives for FY2026
06
Support Required
Outline
05
Strategies to execute at scale effectively with quality
07
Conclusion and Next Steps

## Slide 3
Executive Summary
The Ghana Offshore Center was established to support the execution of projects across the Group’s subsidiaries. Operations commenced in 2024, with an initial mandate to serve the Anglo subsidiaries.
However, leveraging the depth of skills and capabilities within the center, projects are now being successfully delivered across both Anglo and Franco subsidiaries.
Below is the organizational structure of the Ghana Offshore Center.

## Slide 4
Critical targets achieved in FY2025
In 2025, the Ghana Offshore Development Center successfully delivered high-impact digital solutions aligned with the Group’s strategic objectives, supporting revenue growth, operational efficiency, customer retention, and market expansion across multiple subsidiaries.
All projects assigned to the Ghana Offshore Development Center in 2025 achieved a delivery velocity of 96.5%. The table below presents detailed information on projects.
Project Type | Production
Revenue Generation | 15
Process Improvement | 10
New to Bank | 1
Customers Retention | 1
Total Delivered | 28
Project Type | Ongoing
Revenue Generation | 4
Process Improvement | 1
New to Bank | 0
Customers Retention | 0
Total Ongoing | 5
Subsidiaries | No. Of Projects
Ghana | 18
Serria Leone | 1
DRC | 6
Senegal | 3
Nigeria | 1
Gambia | 4
Total | 33

## Slide 5: Some Key Projects with their values achieved
5

## Slide 6
Critical initiatives for FY2026 with target dates (MoM/QoQ)

## Slide 8
Strategic priorities FY 2026
Strengthen collaboration with the Group Office to accelerate project intake and ensure faster movement of initiatives through the delivery pipeline.
Upscale developer skills through advanced technical training (backend, frontend, cloud, AI-assisted tools)
Standardize and optimize SDLC and Agile processes for faster delivery
Enforce robust code reviews and coding standards
Strengthen CI/CD pipelines and DevOps practices for reliable releases
Promote knowledge sharing, mentorship, and cross-project rotations

## Slide 9
Strategies to execute at scale effectively with quality and timely completion
Immediate scaling of development capacity – increasing the total size to 20
Upskilling of developers with AI-enhanced engineering practices.
Developer tooling

## Slide 10
Support required
To sustain performance and scale impact, the following support is required:
Immerse developers in the Group environment to foster alignment with corporate standards, processes, and culture
Review of security policies. Security-policy optimization review to balance protection and developer productivity.
Licensed Java IDE
Localize UAT coordination (Using Ghana ISEC)

## Slide 11
Thank You

## Slide 12
Meeting with GE – Key Fallouts & Action Points
Task ID | Activity | Dependency | Due Date | % Comp. | Status | Comment | Responsibility
1.1 | Collect delivery priorities from Business Heads | — | — | 40% | Started | Business inputs required | Business Heads / PMs
1.2 | Align priorities with Subsidiaries TAM (Sheriff) | 1.1 | — | 0% | Not Started | Consolidation session planned | CH, TDI / TAM
1.3 | Engage Ghana MD to confirm 2026 delivery priorities | 1.2 | — | 10% | Started | Iniated and awaiting kickoff meeting | MD, Ghana
1.4 | Procure licensed Java IDE & Oracle Java | — | — | 0% | Not Started | Licensing approval needed | IT / Procurement
1.5 | Identify reusable applications across subsidiaries | — | — | 0% | Not Started | Application inventory review | TAM / PMs
2.1 | Approve 2026 scale‑up & manning plan | — | — | 50% | Started | HR & budget alignment | HR / Head I.T
2.2 | Recruitment (Backend, Frontend, PM, BA, Testers) | 2.1 | — | 10% | Started | CVs received,screening done, interview slated to 10th Feburary | HR / Tech Lead / Executives

## Slide 13
Meeting with GE – Key Fallouts & Action Points
Task ID | Activity | Dependency | Due Date | % Comp. | Status | Comment | Responsibility
3.1 | Upgrade developer laptops to 32GB RAM | — | — | 10% | Started | Request Sent ,IT Ops Analysis started | IT Ops
3.2 | Procure 2 MacBooks for mobile development | — | — | 10% | Started | Request Sent to Head,IT | IT Ops/General Services
4.4 | Review security policies impacting performance | — | — | 0% | Not Started | Joint IT & Security review | ISOD / IT Ops
4.5 | Evaluate Claude Code (AI tooling) | — | — | 0% | Not Started | AWS/OEM collaboration | Head I.T
5.1 | Finalize standard enterprise tech stack (Java/React) | — | — | 0% | Not Started |  | Architecture Review Board/GE
6.1 | Assign Internal Control – Ghana UAT coordinators | — | — | 5% | Ongoing | UAT acceleration | Internal Control / Head I.T
6.3 | Review ISOD scanning process | — | — | 0% | Not Started | Bottlenecks identified | ISOD / IT Security / Head I.T

## Slide 14
Meeting with GE – Key Fallouts & Action Points
Task ID | Activity | Dependency | Due Date | % Comp. | Status | Comment | Responsibility
6.4 | Implement blanket access approvals for deployments | — | — | 0% | Not Started |  | G.E
7.1 | Partner for Java upskilling & certification | 5.1 | — | 10% | Not Started | Training vendor selection | HR / CH TDI / ODC Lead / Head I.T
7.2 | Implement controlled job rotation | — | — | 0% | Not Started | Rotation framework needed | HR / CH TDI
8.1 | Enforce value metrics in BRDs | — | — | 0% | Not Started | Mandatory BRD fields | PM / Business Heads
8.2 | Track post‑deployment business value | — | — | 0% | Ongoing | Quarterly reviews | TAM / Finance
9.1 | Audit application portfolio (last 12 months) | — | — | 0% | Not Started | Usage analysis | Enterprise Architecture
9.2 | Retire redundant / low‑usage applications | 9.1 | — | 0% | Not Started | Cleanup phase | IT / Business Owners

## Slide 15
Meeting with GE – Key Fallouts & Action Points
Task ID | Activity | Dependency | Due Date | % Comp. | Status | Comment | Responsibility
10.1 | GitHub Copilot training | — | — | 0% | Not Started | Training schedule pending | CH TDI / Head I.T/HR